**User Stories Completed During This Sprint:**

* Customers Can Pay Online
* Employee Can Delete an Order in Progress
* Customer Can Edit an Order in Progress

**What I worked on:**

For this sprint I completed the “Customers can pay online” story. This involved selecting weather to pay online or when the delivery is made. The card details were entered and checked to make sure everything was filled out and checked with JavaScript. If any fields were invalid or information was missing, alerts displayed and the customer is not allowed to progress.

I’ve also started working on allowing Managers to set time-based deals. But I’m not confident in my ability to complete this in the allowed time frame. I’m working on research to find out how to set a time-based price for one of our deals, but am not having much success.

**Retrospective:**

Some things that made the project difficult were the changing models and having to stop and drop the database and find out what part of your code didn’t work after it was rebuilt. I know it was necessary to make the changes so we could do what we needed to, but better planning could have saved us a lot of issues.

We also had problems with getting a few of our members to put their names on tasks they were working on, and updating the board. So our burn-down chart is kind of screwy. Communication was a problem throughout the whole project with Ryan, but I’m not sure how to respectfully address this issue. For the most part it was fairly successful for our first major group project and I feel pretty good about it overall.