**User stories were completed during sprint 2:**

* Customer can see saved pizzas
* Customer can only order if the shop is open
* Managers can edit the prices of pizzas
* Employees can update an orders status

**My Contributions for this sprint:**

* I completed the entire story so that the customer can only order if the shop is open
* I completed entire story so that Managers can edit the prices of pizzas
* I am currently working on finishing the “Details” page so that employees can see the details (sauce, crust type, toppings ect.) about the pizza they’re making.

**Retrospective:**

What we did well:

People did very well communicating with the group if they were going to be out for the day. They also continued to work on the project.

What we need to improve:

Because we have no diagram it is really hard to visualize how one table connects to another. So without Cameron and Leo we have no idea how to connect the tables to get the data we need. Everyone really needs to put their names next to the projects they’re working on as well. I had no idea what my group needed me to work on when I finished my last task.

What we should keep doing:

Our group is really good at pulling together when someone is stuck on some code. Great Job Guys!