**User stories were completed during sprint 1:**

* Home Page Lists store information (hours, phone number, address)
* Managers can create an Employee Account
* Customers can create and save custom pizzas
* Managers can delete default pizzas
* Managers can add default pizzas

**My Contributions for this sprint:**

* I created the Home Page and set up the links to the different pages
* I created a page that allowed the Manager to create a pizza (custom or default)
* I created a page that allows customers and Managers to view the current default pizzas for sale
* I worked on css for the pages so that they are laid out in a visually appealing and easy to understand format.
* I worked with Dall-E AI to create a logo and name for our “company”
* I made a reusable pizza customization page that would be easy for Managers or Customers to use

**Retrospective:**

What we did well:

We were able to get almost everything done despite people being out for sick days and some software issues with GitHub, system updates, and using a version of Visual Studios that is new to us all.

What we need to improve:

There was a lot of assuming on all of our parts. What should the model for a pizza look like, what options do we need to have, how should tables link to get the data I want (ect). We should really discuss this as a group going forward. We could have saved ourselves a lot of time and headaches if we had started on the same page.

Also making sure that developer’s names are attached to tasks and stories. It was difficult to tell where everyone was and what they were working on. It is also hard to stay synchronized when members come in late. I think a stand-up meeting would solve quite a few of these problems.

Our code is also missing quite a bit of notation. I feel like I’m the only one doing it at this point. While others may know what their code does, it takes me a while to read it over and figure out what is going on.

What we should keep doing:

Our group is good at helping each other when someone is stuck.